AFRIKALYTICS

Business Intelligence • PaaS

MATRICE DE PILOTAGE PROJET

Du Développement au Déploiement

Architecture Multi-Agents IA & Orchestration

MARS 2026 — CONFIDENTIEL

# 1. Synthese des decisions techniques

Tableau recapitulatif des decisions techniques structurantes pour Afrikalytics.

| Domaine | Decision | Justification |
| --- | --- | --- |
| Frontend | Next.js 14+ sur Vercel | SSR/SSG, perfs Afrique, edge |
| Backend | FastAPI Python 3.11+ sur Railway | Async natif, OpenAPI, ML-ready |
| Database | PostgreSQL 16 + Redis | RLS natif, JSONB, pub/sub |
| Auth | JWT custom FastAPI RS256 | Controle total, SSO futur, RBAC |
| Multi-tenancy | Hybride RLS + schema-based | RLS defaut, schema Enterprise |
| Paiements | PayDunya FCFA/mobile money | Natif Afrique Ouest |
| IA Produit | API Anthropic Claude | NLP francais, context large |
| IA Dev | Claude Code + Copilot + Multi-agents | Max automatisation |
| CI/CD | GitHub Actions + Vercel + Railway | Natif GitHub, zero cout |
| PM | GitHub Issues + Projects | Ecosysteme unifie |
| Monitoring | Sentry + Uptime Kuma + PostHog | Budget-friendly |
| Conteneurs | Docker Compose puis ECS Fargate | Simple puis scaling |

# 2. Matrice de pilotage - Phases et Sprints

## Phase 0 : Fondations (Sem. 1-2) - CRITIQUE

| # | Tache | Owner | Agent IA | Critere |
| --- | --- | --- | --- | --- |
| 0.1 | Setup Docker Compose | DevOps Lead | agent-devops | docker compose up healthy |
| 0.2 | Creer CLAUDE.md | Tech Lead | agent-orchestrator | Claude Code avec contexte |
| 0.3 | GitHub Actions CI | DevOps Lead | agent-devops | PR bloquee si CI echoue |
| 0.4 | Structurer monorepo | Tech Lead | agent-architect | Imports resolus build OK |
| 0.5 | Alembic + modeles base | Backend Dev | agent-backend | alembic upgrade head OK |
| 0.6 | Config linting ESLint Ruff | Tech Lead | agent-qa | Lint auto sur commit |

## Phase 1 : MVP Core BI (Sem. 3-8) - T1 2026

| # | Tache | Owner | Agent IA | Critere |
| --- | --- | --- | --- | --- |
| 1.1 | Auth complete JWT MFA | Backend Dev | backend+security | Pytest 100% auth |
| 1.2 | Multi-tenancy RLS | Backend Dev | backend+architect | Cross-tenant impossible |
| 1.3 | RBAC 4 niveaux | Backend Dev | agent-backend | Tests roles exhaustifs |
| 1.4 | Import datasets CSV Excel | Backend Dev | agent-backend | 100MB en 30s |
| 1.5 | Dashboard Builder drag-drop | Frontend Dev | agent-frontend | 15+ types graphiques |
| 1.6 | Composants Recharts D3 | Frontend Dev | agent-frontend | Rendu responsive |
| 1.7 | API REST CRUD | Backend Dev | backend+doc | Swagger fonctionnel |
| 1.8 | 10 templates sectoriels | Full-stack | frontend+backend | Templates chargeables |
| 1.9 | Integration PayDunya | Backend Dev | agent-backend | Webhook OK |
| 1.10 | White-label basique | Frontend Dev | agent-frontend | 3 themes testes |
| 1.11 | Tests E2E Playwright | QA | agent-qa | CI green coverage 70% |

## Phase 2 : IA et Growth (Sem. 9-16) - T2 2026

| # | Tache | Owner | Agent IA | Critere |
| --- | --- | --- | --- | --- |
| 2.1 | NLP Francais requetes | IA Engineer | backend+architect | Accuracy 80% |
| 2.2 | Detection anomalies | IA Engineer | agent-backend | Detection validee |
| 2.3 | Connecteurs mobile money | Backend Dev | agent-backend | Transactions tracees |
| 2.4 | Connecteurs ERP Odoo Sage | Backend Dev | agent-backend | Sync bidirectionnel |
| 2.5 | Collaboration partage | Full-stack | frontend+backend | Multi-user temps reel |
| 2.6 | Export PDF Excel PPT | Full-stack | backend+frontend | 3 formats fideles |
| 2.7 | SSO OAuth SAML LDAP | Backend Dev | backend+security | Login SSO fonctionnel |

## Phase 3 : Scale et Embedded (Sem. 17-24) - T3 2026

| # | Tache | Owner | Agent IA | Critere |
| --- | --- | --- | --- | --- |
| 3.1 | SDK JS embedded | Full-stack | frontend+doc | iframe 10min |
| 3.2 | Marketplace templates | Full-stack | frontend+backend | 10+ templates |
| 3.3 | Analytics avances | IA Engineer | agent-backend | Predictions 30 jours |
| 3.4 | Migration AWS staging | DevOps | agent-devops | Staging AWS OK |
| 3.5 | Tests charge 10K users | QA+DevOps | qa+devops | SLA respectes |
| 3.6 | Pentest externe | CTO | agent-security | 0 faille critique |

## Phase 4 : Innovation (Sem. 25-32) - T4 2026

| # | Tache | Owner | Agent IA | Critere |
| --- | --- | --- | --- | --- |
| 4.1 | Agent IA Analyste | IA Engineer | backend+architect | Rapports auto-generes |
| 4.2 | Data Catalog Governance | Backend Dev | agent-backend | Tracabilite complete |
| 4.3 | Migration AWS prod | DevOps | agent-devops | Zero downtime |
| 4.4 | ISO 27001 remediation | CTO | agent-security | Audit ready |
| 4.5 | Lancement Vague 2 | COO | Tous agents | Paiements locaux OK |

# 3. Architecture Multi-Agents IA

8 agents specialises pilotes par un orchestrateur central dans agents/ du repo.

| Agent | Role | Declencheurs | MCP Servers |
| --- | --- | --- | --- |
| Orchestrator | Chef projet IA triage assignation | Nouvelle issue PR echec CI | GitHub Memory Seq.Thinking |
| Architect | Gardien archi ADR review schemas | Issues archi PR models deps | GitHub Filesystem PostgreSQL |
| Frontend Dev | Dev Next.js React UI dashboard | Issues frontend | GitHub Filesystem Fetch |
| Backend Dev | Dev FastAPI API services IA | Issues backend | GitHub Filesystem PG Fetch |
| QA Tester | Qualite tests coverage regressions | Toute PR needs-tests | GitHub Filesystem |
| Security | Securite vulns RLS OWASP secrets | PR auth audit hebdo | GitHub Filesystem PostgreSQL |
| DevOps | Infra CI/CD deploy monitoring | Merge main tag release | GitHub Filesystem Fetch |
| Doc Writer | Docs OpenAPI guides changelog | PR mergee needs-docs | GitHub Filesystem |

# 4. MCP Servers - Configuration

Serveurs MCP a configurer dans ~/.claude/settings.json.

| MCP Server | Usage | Priorite | Package |
| --- | --- | --- | --- |
| GitHub MCP | Issues PRs code review actions | CRITIQUE | server-github |
| Filesystem MCP | Lecture ecriture fichiers | CRITIQUE | server-filesystem |
| PostgreSQL MCP | Requetes DB inspection schema | HAUTE | server-postgres |
| Memory MCP | Memoire persistante sessions | HAUTE | server-memory |
| Fetch MCP | Appels HTTP tester API | HAUTE | server-fetch |
| Sequential Thinking | Raisonnement multi-etapes | HAUTE | server-sequential-thinking |
| Sentry MCP | Monitoring erreurs prod | MOYENNE | @sentry/mcp-server |

# 5. Skills Claude Code - Referentiel

Fichiers .claude/skills/ guidant chaque agent.

| Skill | Description | Agents |
| --- | --- | --- |
| conventions.md | Conventions code naming commits | Tous |
| fastapi.md | Patterns FastAPI routers async | Backend |
| nextjs.md | Patterns Next.js App Router | Frontend |
| tenancy.md | Multi-tenancy RLS isolation | Backend Architect |
| testing.md | Strategie tests unit E2E | QA |
| security.md | Checklist OWASP chiffrement | Security |
| database.md | Alembic SQLAlchemy indexation | Backend |
| api-design.md | REST pagination versioning | Backend Doc |
| i18n.md | Internationalisation FR EN | Frontend |
| deployment.md | Deploy Vercel Railway AWS | DevOps |
| claude-api.md | Integration Anthropic NLP | Backend |
| paydunya.md | PayDunya webhooks FCFA | Backend |

# 6. Pipeline CI/CD

Frontend : ESLint + Prettier > tsc > Jest > next build > Playwright > Lighthouse

Backend : Ruff > MyPy strict > Pytest > Coverage 80% > Bandit SAST > OWASP ZAP

Deploy staging auto sur merge. Deploy prod approbation manuelle.

Agent Code Review : Claude Code analyse chaque PR automatiquement.

# 7. Securite et Multi-tenancy

Hybride : RLS (Explorer/Business/Consultant) + Schema-based (Enterprise).

| Controle | Implementation | Phase | Agent |
| --- | --- | --- | --- |
| Chiffrement repos | AES-256 pgcrypto colonnes | Phase 1 | security |
| Chiffrement transit | TLS 1.3 Vercel Railway | Phase 0 | devops |
| JWT securise | RS256 refresh blacklist Redis | Phase 1 | backend |
| RLS PostgreSQL | Policies tests cross-tenant | Phase 1 | backend |
| Rate limiting | Par tenant plan endpoint | Phase 1 | backend |
| Audit trail | Log actions horodatage IP | Phase 1 | backend |
| MFA | TOTP obligatoire admin | Phase 2 | backend |
| RBAC | Owner Admin Editor Viewer | Phase 1 | backend |
| Scan fichiers | ClamAV datasets importes | Phase 1 | backend |
| Dependency audit | Dependabot npm pip audit | Phase 0 | security |

# 8. Monitoring et Observabilite

| Couche | Outil | Cout | Metriques |
| --- | --- | --- | --- |
| Erreurs | Sentry free 5K events | 0 EUR | Exceptions stack traces |
| Uptime | Uptime Kuma BetterStack | 0-20 EUR | Disponibilite latence |
| Analytics | PostHog free | 0 EUR | Events funnels retention |
| Logs | Railway Vercel natifs | 0 EUR | Logs centralises |
| Perf API | FastAPI middleware | 0 EUR | Latence p50 p95 p99 |
| Business | Afrikalytics dogfooding | 0 EUR | MRR churn NPS |

# 9. Plan de migration AWS

T1 2026 : Vercel + Railway (200 EUR/mois)

T3 2026 : AWS Staging - ECS Fargate + RDS + ElastiCache + CloudFront (500 EUR/mois)

T4 2026 : AWS Production - Multi-AZ, WAF, Terraform IaC, Backup RPO < 1h

Document genere le 3 mars 2026 - Confidentiel Afrikalytics